## Slide 1: Agile Presentation
By: Randy Ortiz

## Slide 2: Scrum-Agile team roles
Product Owner: This role engages in prioritizing user stories based on SNHU Travel’s requirements. Closely Collaborates with stakeholders and understands their needs. The Product Owner ensures that the development team focuses on the most valuable features first.
Scrum Master: As the facilitator of the Scrum process, the Scrum Master plays a crucial role in fostering collaboration between team members. They remove any obstacles that hinder the team's progress and ensure adherence to Scrum principles. Additionally, the Scrum Master acts as a coach, guiding the team towards continuous improvement.
Developers: The development team consists of skilled professionals responsible for turning user stories into functional software. They work closely together to design, code, and implement the features outlined in the user stories.
Tester: Testers are essential members of the team responsible for ensuring the quality of the software. They meticulously test each feature to identify bugs, defects, or areas for improvement before the product is delivered to the customer.
Stakeholders: Feedback from stakeholders is invaluable in shaping the direction of the project. Their input guides the creation and refinement of user stories, ensuring that the final product meets their expectations and addresses their needs effectively.

## Slide 3: Phases of the Agile Software Development Life Cycle
Planning: Creating the backlog, sprint planning, estimation of project goals.
  This step focuses on creating the vision for the project and breaking it down into manageable chunks (sprints).
Execution: Development teams work on user stories for the sprint and testing.
  Iterative development and incremental delivery is emphasized.
  Development is organized in sprints in which the product is delivered incrementally to establish a feedback loop.
Review: After a sprint, review is done to show the completed work and receive feedback from stakeholders.
  Reviews are frequent and continuous.
  At the end of iterations, demos are showcased to stakeholders to gather feedback.
  Validation of features and the alignment with stakeholder expectations are ensured.
Retrospective: Team reflects on the process and reflect on areas in which improvements can be made. Teams make actionable plans to make these changes.
  Retrospective meetings create a continuous feedback loop that promotes a culture of learning, adapting, and continuous improvement.

## Slide 4: Contrast with Waterfall Development
Agile Development
Shorter planning based on Iterative process development
Emphasis on flexibility
Changes less impactful
Frequent collaboration between team members and stakeholders
Issues are address incrementally
Frequent feedback loops enable quick adjustments
Waterfall Development
Detailed, long term project plans and single timeline
Issues not discovered until late stages
Costly rework and delays (if needed)
Minimal stakeholder involvement
Less adaptable to change
Sequential process with phases
For instance, if we were constrained to employ Waterfall development when the criteria for the SNHU travel program shifted to accommodate detox/wellness travel, it would have posed a significant obstacle and incurred substantial costs to the project's development.

## Slide 5: Factors for choosing the approach
Agile Development
Ideal for dynamic and rapid changes in project
Customers closely involved in collaboration and accommodates evolving requirements
Quick and continuous delivery
Waterfall Development
Suits projects with well-defined requirements
Limited stakeholder input
Less complex
All phases must be complete before delivery

## Slide 6: Citations
Fair, J. (2012, May 9). Agile versus waterfall. Project Management Institute. https://www.pmi.org/learning/library/agile-versus-waterfall-approach-erp-project-6300